SelfXTrack

Software Phases – Detailed Specification for Review

| Item | Value |
| --- | --- |
| Owner | Saurav Dey |
| Date | 4 October 2026 |
| Version | Draft 3 – decisions D1–D9 added |
| Scope | Device firmware, backend server, Android app, school dashboard, AI, payments – Phases 1 to 6 |
| How to review | Each phase ends with yellow “Decide / review” boxes. Mark agree / change / disagree, add comments in Word, and send back. |

# 0. System overview

Product: a screen-free 4G + GPS safety tracker for children (primary), elderly, pets, bikes and bags, with a family app and a school safety network. Subscription plans: Basic ₹199 · Smart ₹299 · Guardian ₹499 per month.

| Part | Technology | Role |
| --- | --- | --- |
| Device firmware | ESP-IDF (C), ESP32-S3-MINI + Quectel EG800K | Location, SOS, sleep/wake, sends telemetry over 4G, SMS fallback |
| Backend server | Python FastAPI, PostgreSQL, MQTT, WebSocket | Accounts, devices, alerts, safe zones, schools, help network, AI, billing |
| Android app | Kotlin + Jetpack Compose, OpenStreetMap tiles | Parent, staff and helper app (one app, different roles) |
| Live web page | HTML + Leaflet | Time-limited live location for people without the app |
| School dashboard (Phase 5) | React web app | School office / security desk view |
| Push | Firebase Cloud Messaging | Alerts even when the app is closed |
| AI (Phase 4) | Rule engine + statistics + Claude API for text | Route learning, unusual-route alerts, summaries, reports |

## Phase map

| Phase | Theme | Status |
| --- | --- | --- |
| 1 | Core: location + SOS end-to-end | ✅ Built, tested with simulator |
| 2 | Safety basics: push, safe zones, offline, live link, school circle | ✅ Built (server tested; app needs build test) |
| 3 | Community “Request Help” network | Planned – next |
| 4 | AI features + subscription plans + payments | Planned |
| 5 | School dashboard, BLE bus check-in, elderly care, OTA | Planned |
| 6 | Production readiness: security, cloud, compliance, scale, launch | Planned |

## Guiding rules for every phase

- Safety decisions are rule-based. SOS, geofence and offline alerts never depend on AI; AI only advises and summarises.

- SOS to family + Call 112 works on every plan. School circle and community help are in Smart/Guardian (decision D2).

- Privacy by design: child location is visible only to family; school staff and helpers see it only during an active emergency and only after consent.

- Every location share is time-limited, logged and can be stopped.

- Battery first: the device reports only as often as needed (5 min normal, 1 min moving fast, 10 s during SOS).

Decide / review: Do you agree with these 5 rules? Any rule you want to change (e.g. allow AI to raise an SOS automatically)?

# Phase 1 – Core: location + SOS

## Goal

A parent can see the tracker on a live map and receives an SOS alert within seconds when the child presses the button.

## User stories

- As a parent, I create an account and add a tracker using the Device ID + claim code from the box.

- As a parent, I see my child’s live position, battery, online status and the last 1 h / 6 h / 24 h / 7-day trail.

- As a child, I hold the SOS button 1.5 s; the device vibrates silently so I know help is coming.

- As a parent, I get a loud full-screen SOS alert with Call 112, Navigate, Share, “I’m on it” and “Child is safe”.

- As a parent, I share the tracker with my spouse/grandparent so they also get alerts.

- As a parent, I get a low-battery alert at 15%.

## Firmware

| Function | Behaviour |
| --- | --- |
| Wake sources | Timer, SOS button (GPIO7), motion interrupt (LIS2DW12 INT1, GPIO5) |
| SOS | Hold 1.5 s → 3 short vibrations → send sos=1 → report every 10 s until server says resolved |
| Reporting | Modem ON → network → GNSS fix (60 s, 20 s in SOS) → HTTPS POST → modem fully OFF → deep sleep |
| Intervals | Server-controlled: 300 s normal, 60 s if speed > 10 km/h, 10 s during SOS, 30 min when stationary |
| Fallback | If data upload fails during SOS → SMS with Google Maps link to 1–2 stored numbers |
| Pending (needs real board) | Verify EG800K PWRKEY timing, HTTP(S) and GNSS AT commands, SSL certificate, LIS2DW12 address |

## Backend

| Area | Implemented |
| --- | --- |
| Accounts | Register / login with email + password; JWT token (30 days) |
| Devices | Factory provisioning (admin key) → device secret + 6-char claim code; claim; share with family |
| Telemetry | POST /api/device/telemetry (or MQTT); compact JSON {lat, lon, acc, spd, hdg, bat, chg, sos} |
| SOS | Create event, notify family, acknowledge, resolve; status: active → acknowledged → resolved |
| Live updates | WebSocket /ws pushes location / sos / battery events to the app |
| Data | Users, Devices, DeviceMembers, Locations, SosEvents (SQLite dev, PostgreSQL prod) |

## App screens

Login / Register · My family (devices, battery, online, SOS badge) · Add tracker · Live map + trail + Navigate · SOS emergency screen.

## Acceptance criteria

- SOS reaches the parent app in < 10 s after the device uploads (measured with simulator).

- Location history is stored and viewable for 7 days.

- A user can never see a tracker that was not claimed by or shared with them.

Decide / review: SOS hold time 1.5 s – too short (false alarms) or too long (child cannot hold)? Should SOS also make a loud sound (scares attacker) or stay silent (safer)?

Decide / review: Normal report interval 5 min – OK for parents, or do you want 2 min (more battery)?

# Phase 2 – Safety basics

## Features

| Feature | How it works | Rules |
| --- | --- | --- |
| Firebase push | Server sends data-only high-priority push; app builds notification (full-screen for SOS) | Works when app is closed; needs Firebase project |
| Safe zones | Parent places circle (50–1,000 m) on map: Home, School, Tuition… | Max 10 per tracker; hysteresis to avoid GPS jitter; first fix sets state silently |
| Arrival / departure alerts | “✅ Riya reached School”, “Riya left Home” | Enter/exit can be switched per zone |
| Offline alert | No report for 30 min → alert; “back online” when it returns | Checked every minute by server |
| Live location link | Web page with live map, battery, speed, Call 112, Directions | 30 min – 8 h; SOS links auto-stop when resolved; family can stop anytime |
| School safety circle | School registers → staff code + parent code. Staff join; parent links tracker = consent | Staff receive SOS only for linked students; see location only during active SOS; can acknowledge, not resolve |
| Emergency info pack | Speed, heading, battery, accuracy, last update in all SOS views | Shared with family, school, live page |

## New data

Geofences, ShareLinks, Schools, SchoolStaff, DeviceSchool (with consent_by, consent_at, share_sos).

## App screens

Safe zones (map + list) · Live link dialog · School circle (register / join / codes) · Student SOS board · Link to school dialog.

## Acceptance criteria

- Arrival alert within 1 report interval after entering a zone (≤ 5 min normal).

- A teacher sees no student location unless an SOS is active for that student.

- An expired or stopped live link returns “expired” and shows no location.

Decide / review: Offline alert after 30 min – right value? At night (charging, no movement) should offline alerts be muted?

Decide / review: Should safe-zone alerts have schedules (e.g. “alert only on school days 7–9 am / 2–4 pm”)? (Not built yet.)

Decide / review: Who can register a school – anyone, or only after you verify the school (recommended to avoid fake schools)?

# Phase 3 – Community “Request Help” network

## Goal

When a child is in danger, the family can request help from verified, nearby, opted-in people (school staff, parents of the same school, volunteers) without exposing the child’s location to everyone.

## Flow

- Child presses SOS → family alert (Phase 1) + school circle (Phase 2).

- Family taps Request Help (or auto-escalation if no family response in 300 s – decision D3).

- Server finds verified helpers within 2 km who are online and opted in (decision D2).

- Level 1 helper alert: “Emergency help requested ~500 m away” – no name, no exact location.

- Level 2 helper taps “I can help” → sees exact live location, child’s first name, photo, vehicle details entered by family, and safety instructions (“Do not confront, call 112”). No limit on helpers who accept (decision D4); every access is logged.

- Level 3 family sees helpers approaching: “Helper 1 – 250 m”, name/photo, call button.

- Family taps Child is safe → all sharing stops, helpers thanked, incident report created.

## Helper verification

| Helper type | How verified | Default radius |
| --- | --- | --- |
| School staff (teacher, security, bus) | Added by school admin (Phase 2) | Always notified for linked students |
| Parents of the same school | Opt in + phone OTP + school admin confirms (decision D1) | 2 km |
| Community volunteers (RWA, guards, shopkeepers) | Opt in + phone OTP + approved by school/RWA admin | 2 km |
| Public users | Not allowed | — |

## Safety & abuse controls

- Helpers can be notified at most N times per day; exact location only after accepting; access expires when emergency ends.

- Every view of a child’s location is logged (who, when) and visible to the family.

- Report / block / ban helpers; automatic suspension after misuse reports.

- False-SOS controls: child cancel (hold again), family confirmation before Request Help, per-device false-alarm counter.

- Helpers see: “Your safety first. Observe, inform, guide police. Do not confront.”

- Being a helper is free for any verified user (keeps the network large).

## Technical design

| Component | Design |
| --- | --- |
| Helper presence | App reports helper location every 5–15 min only while “Available as helper” is ON (battery-friendly, coarse when idle) |
| Matching | PostGIS radius query on online, verified, opted-in helpers; ranked by distance and reliability |
| Dispatch | Push (FCM high priority) + in-app alert; accept/decline; auto-expand radius |
| Helper tracking | Accepted helper shares live location with the family until the end of the emergency |
| Device extras | BLE SOS beacon: nearby helper/school phones report “child device seen here” (helps indoors); SMS fallback |
| Police | “Call 112” everywhere; later: explore integration with 112/ERSS (needs government approval) |
| Data | HelpRequest, HelperProfile, HelperResponse, LocationAccessLog, Report |

## Acceptance criteria

- Helpers who have not accepted can never see the child’s exact location or name (tested).

- Request Help reaches all eligible helpers within 10 s; radius widens automatically.

- All location access during an emergency appears in the family’s incident report.

Decide / review: Should Request Help be in all plans (my recommendation: school circle in all plans, nearby parents in Smart/Guardian)?

Decide / review: Auto-escalate to the school after 90 s if the family does not respond – agree?

Decide / review: ID verification: Aadhaar/DigiLocker (strong, has cost and legal requirements) vs. phone OTP + school confirmation only (cheaper, weaker)?

Decide / review: Maximum helpers who get the exact location: 3? 5? Unlimited school staff?

# Phase 4 – AI features + plans + payments

## AI features

| Feature | Plan | How it works | Safety rule |
| --- | --- | --- | --- |
| Route learning | Smart+ | Learns usual routes/times (home→school→tuition) from 2–3 weeks of history | Advisory only |
| Unusual route / stop alert | Smart+ | Off usual corridor > X m or stop > Y min at an unknown place → alert with reason | Family decides; never auto-SOS |
| Arrival prediction (ETA) | Smart+ | “Home in ~8 min” from speed + learned route |  |
| Smart alerts with reasons | Smart+ | Groups/explains alerts, fewer false alarms |  |
| Daily safety summary | Smart+ | “Normal day: school 8:02, home 3:45” |  |
| AI assistant | Smart+ | Chat: “Where was Riya at 4 pm?” – answers only from stored data | No guessing; cites times |
| Emergency risk prompt | Guardian | Fast movement + off-route + after hours → “Check on Riya?” prompt | Prompt to family; never alerts helpers by itself |
| Emergency summary & incident report | Guardian | Clear timeline for police/school | Generated after the event |
| Elderly: fall / inactivity | Guardian | Accelerometer patterns; 30 s cancel window | Not a medical device |

Implementation: route learning and anomaly scoring use deterministic statistics (clustering of stops, corridor buffers) on the server; the Claude API only writes summaries, explanations and answers from verified data. Estimated AI cost ₹15–40 per user per month.

## Plans

|  | Basic ₹199 | Smart ₹299 | Guardian ₹499 |
| --- | --- | --- | --- |
| Live location, safe zones, offline, live link | ✅ | ✅ | ✅ |
| SOS → family + 112 | ✅ | ✅ | ✅ |
| SOS → school circle | — | ✅ | ✅ |
| History | 7 days | 90 days | 90 days |
| AI routes, smart alerts, ETA, summary, assistant | — | ✅ | ✅ |
| Request Help: verified helpers within 2 km | — | ✅ | ✅ |
| SMS + auto-call SOS backup, incident report, fall/inactivity | — | — | ✅ |
| Family members | 2 | 5 | 8 |
| Yearly | ₹1,999 | ₹2,999 | ₹4,999 |

## Payments

- Razorpay subscriptions with UPI AutoPay / cards; GST invoices; 3 months Basic free with the device; 1-month Smart trial.

- Grace period 7 days after a failed payment; SOS to family + school keeps working even if unpaid.

- Plan limits enforced on the server (feature flags per account).

Decide / review: Plan prices and what is in each plan – agree? Should SOS keep working if a subscription is unpaid (my recommendation: yes, always)?

Decide / review: Do you want the in-app AI assistant at launch, or only alerts/summaries first?

# Phase 5 – School dashboard, BLE bus check-in, elderly care, OTA

| Feature | Details |
| --- | --- |
| School web dashboard | Live SOS board, student/tracker list, staff management, drills, reports; for front office and security desk |
| BLE bus/gate check-in | Bus attendant’s phone or a cheap gateway detects trackers: “Riya boarded Bus 7 at 7:42” / “reached school gate” |
| Group / trip mode | Teacher sees all class trackers on a trip; alert if a child leaves the group |
| SOS drills | Test SOS marked “DRILL”; measures response time |
| Elderly care | Fall + inactivity alerts, weekly wellbeing report, medicine reminders (vibration), care-plan helpline partner |
| Optional sensors (DNP footprints) | Vibration (silent “come home”), temperature (hot-car alert), Hall sensor (auto mode by clip) |
| OTA firmware updates | Signed firmware; staged rollout (5% → 50% → 100%); automatic rollback |
| iPhone app | Flutter/Swift or Kotlin Multiplatform – decide later |

Decide / review: Which Phase 5 item is most important for your first pilot school: dashboard, bus check-in, or drills?

Decide / review: Do you need an iPhone app at launch (many school parents use iPhones)?

# Phase 6 – Production readiness & launch

| Area | Work |
| --- | --- |
| Cloud hosting | India region (AWS Mumbai / GCP Mumbai / Azure Pune); managed PostgreSQL; backups; monitoring; ≈ ₹5,000–15,000/month at start |
| Security | HTTPS + TLS MQTT, per-device credentials, rotate secrets, rate limits, admin 2FA, penetration test before launch |
| Data protection (DPDP Act) | Verifiable parental consent, privacy policy, data in India, retention (e.g. 90 days), delete-account, breach process |
| Reliability | Alembic migrations, load test (10,000 devices), uptime alerts, SOS end-to-end monitoring |
| Device fleet | Factory provisioning tool + test jig, claim cards (QR), IoT SIM management (Jio/Airtel) |
| Support | In-app help, WhatsApp support, device replacement flow |
| Store release | Google Play listing, data-safety form, background-location & foreground-service declarations |
| Legal | Terms of service, helper terms (no liability, do not confront), school agreement, lawyer review |

Decide / review: Cloud provider preference? Budget for hosting in year 1?

# Suggested order & effort

| Phase | Effort (you + Claude) | Depends on |
| --- | --- | --- |
| 1 | Done | — |
| 2 | Done – testing | Android build on your Mac |
| 3 Request Help | 2–3 weeks | Phase 2 tested; decisions above |
| 4 AI + plans | 3–4 weeks | ≥ 2 weeks of real/simulated history; Razorpay account |
| 5 School/BLE/elderly | 3–5 weeks | Pilot school; real boards for BLE |
| 6 Production | 2–4 weeks (+ certification in parallel) | Company registration, cloud account, lawyer |
| Firmware on real board | 1–2 weeks after boards arrive | 5 prototype boards |

# Decisions log (from Saurav, 4 Oct 2026)

| # | Question | Decision | Effect on design |
| --- | --- | --- | --- |
| D1 | Helper verification | Phone OTP + school confirmation | No Aadhaar/DigiLocker at launch; school admin approves parents as helpers |
| D2 | Help network by plan | Basic: SOS to parents only. Smart/Guardian: school circle + nearby verified helpers within 2 km | Phase 2 school alerts must be gated by plan; Basic shows “Upgrade to alert your school” |
| D3 | Auto-escalation if family does not respond | 300 seconds | Configurable per account (default 300 s); Guardian can choose shorter |
| D4 | Helpers who see exact location | Unlimited (verified, accepted helpers only) | Keep logging + expiry; notification still limited to verified helpers in 2 km |
| D5 | Child SOS → school | Parents first; school auto-alerted after 300 s if no parent responds | School alerts are no longer instant on SOS |
| D6 | Emergency – Group members | ALL SelfXTrack users nearby (not only verified) | Group alert + live tracking for every nearby app user; mitigations below |
| D7 | School / staff registration | Both: school registers & approves staff, OR parent adds teacher contacts manually if school is not on SelfXTrack | Manual contacts get SMS/link alerts (with their consent) |
| D8 | Group radius | 1 km, widen to 2 km if nobody accepts in 2 min | Replaces fixed 2 km in D2 |
| D9 | Parent actions after a safe-zone exit | Parent sees alert → can press “Emergency – School” and/or “Emergency – Group” | Manual escalation buttons on alert & SOS screens |

## Final emergency flow (after D5–D9)

- Child leaves a safe zone → alert to parents only (live location, speed, direction).

- Child presses SOS → alert to parents; if no parent responds in 300 s → school staff alerted automatically.

- Parent can press 🏫 Emergency – School → school staff (registered school) and/or manually added teacher contacts.

- Parent can press 👥 Emergency – Group → all SelfXTrack users within 1 km (widens to 2 km after 2 min) get the alert and can track the child live.

- Family presses Child is safe → all alerts end, all location sharing stops, incident report saved.

Decide / review: Mitigations Claude recommends for D6 (all users): every app account must verify its mobile number by OTP at sign-up; group members see a “Help request” first and live tracking after tapping “I can help”; every view logged and visible to the family; report/ban; sharing ends automatically. Also plan type: is Emergency – Group in all plans or Smart/Guardian only (D2 said paid plans)?

Decide / review: Claude’s concerns (for discussion): (a) Basic without school alerts means a Basic child’s school is never informed – consider keeping school SOS in Basic as a safety minimum. (b) 300 s is long in an abduction (a car can travel 2–4 km); suggest 120 s default or letting parents choose. (c) Unlimited exact-location access is acceptable only because helpers are verified and accesses are logged.

# Open questions summary

Please answer the yellow boxes in each phase. The most important for the next step (Phase 3) are: helper verification method, which plans include nearby-parent help, auto-escalation timing, and maximum helpers who see the exact location.