SelfXTrack

Software status report – what is built, what is pending, and how the AI works

Child / elderly 4G GPS safety tracker · Device firmware + Server + Android app

Status as of 4 October 2026 · Prepared for Saurav · Version 1.0

| At a glance |  |
| --- | --- |
| Phases built | 1 Core · 2 Safety basics · 3 Community help · 4 AI + plans + payments |
| Server | FastAPI (Python), 79 API endpoints, 6 automated test suites – all passing |
| Android app | Kotlin + Jetpack Compose, 18 screens; Phase 4 screens compiled by you, latest edits need a rebuild |
| Firmware | ESP-IDF code for ESP32-S3 + Quectel EG800K written; needs the real PCB to test |
| Testing so far | Server: automated tests. App: emulator with the device simulator (no real tracker yet) |
| Next | Phase 5 (school dashboard web, BLE bus, elderly care, OTA) and Phase 6 (production launch) |

# 1. How the system fits together

SelfXTrack has three parts. The tracker sends its position to the server; the server decides who must be alerted; the app shows the child and handles emergencies.

| Part | What it does | Technology |
| --- | --- | --- |
| Tracker (device) | Wakes, gets GPS, sends location every 5 min (1 min when fast, 10 s in SOS, 30 min when still). SOS button, vibration, SMS fallback. | ESP32-S3-MINI, Quectel EG800K 4G + GNSS, LIS2DW12 motion sensor |
| Server | Stores locations, runs safety rules, AI, alerts (push / WebSocket / SMS), plans and payments. | Python FastAPI, SQLite (dev) / PostgreSQL (prod), MQTT, Firebase, Claude API (optional), Razorpay |
| Android app | Parents, family, school staff and helpers – one app, the screen depends on the role. | Kotlin, Jetpack Compose, OpenStreetMap (osmdroid), Firebase Messaging |
| Simulator | Pretends to be a tracker so everything can be tested before hardware. | tools/simulator.py |

## Who uses the app

| Role | Home screen | What they can do |
| --- | --- | --- |
| Parent (owner) | My family | Add trackers, Child setup (school, staff numbers, family), map, safe zones, SOS, Emergency – School / Group, Insights, plans |
| Family member | My family | Same live view and SOS alerts for the children they were added to (accepted by mobile number) |
| Teacher / staff | School dashboard (automatic if they have no tracker) | See children whose parents added their number; during SOS: track live, call parents, Call 112, Emergency – Group (premium) |
| Nearby helper | My family + help alerts | Verified users who switch on “Available to help” get Emergency – Group requests within 1–2 km |

# 2. What is implemented

Legend: Done = built and tested on the server (green) · Setup = built, needs real hardware or production keys (yellow) · Pending = not built yet (orange).

## Phase 1 – Core: location + SOS

| Feature | Details | Status |
| --- | --- | --- |
| Accounts | Email + password login, JWT session (30 days), logout with confirmation, forgot password with OTP | Done |
| Add tracker | Device ID + claim code from the box; automatically opens Child setup | Done |
| Live map | OpenStreetMap, current position, accuracy, battery, online/offline, Navigate (Google Maps) | Done |
| History trail | 1 h / 6 h / 24 h / 7 d on the map (limited by plan) | Done |
| SOS | Child holds button 1.5 s → full-screen alarm to parents, Call 112, Navigate, share, I'm on it / Child is safe (with confirm dialogs) | Done |
| Low battery alert | At 15 %, once until recharged | Done |
| SMS fallback | Firmware sends SMS with location if data upload fails during SOS | Setup needs board |
| Device simulator | provision / run / reset-secret commands | Done |

## Phase 2 – Safety basics

| Feature | Details | Status |
| --- | --- | --- |
| Push notifications | Firebase Cloud Messaging (data messages) + live WebSocket while the app runs | Setup needs Firebase keys |
| Safe zones | Home / School / Tuition circles; “reached” / “left” alerts with GPS-jitter protection | Done |
| Offline alert | No update for 30 min → family alerted; “back online” when it reconnects | Done |
| Live location link | Web page anyone can open, expires 30 min – 8 h; SOS links stop when the child is safe | Done |
| Emergency info pack | Speed, heading, battery, accuracy, last update in every alert | Done |

## Phase 3 – School + community help

| Feature | Details | Status |
| --- | --- | --- |
| Phone OTP | Every account verifies its mobile (dev mode shows the code); max 5 tries, 3 OTPs / 15 min | Setup needs SMS provider |
| Child setup | One screen per child: Child, School (name, class, up to 10 teacher/staff numbers), Family | Done |
| Shared school | Second child in the same school: pick it – staff numbers copied and kept in sync | Done |
| Family by mobile | Invite by number → they register + verify → parent taps Accept; shared across all children; new trackers get the family automatically | Done |
| School dashboard | Teachers whose number a parent added see those children; SOS rows in red with Track live, Call parent, I'm on it, Emergency – Group (premium) | Done |
| SOS escalation ladder | Child SOS → parents now → other family after 2 min → school after 5 min (stops when anyone responds) | Done |
| Emergency – School | Parent escalates: staff alarm + SMS with live link to teacher numbers; no alarm on the parent’s own phone | Done |
| Emergency – Group | Verified users within 1 km (2 km after 2 min); they see distance only until they tap “I can help” | Done |
| Abuse protection | Report / auto-ban after 3 reports, location access log | Done |
| School registration (admin, staff code) | Older flow kept on the server for schools that want their own accounts | Done (hidden from parents) |

## Phase 4 – AI, plans and payments

| Feature | Details | Status |
| --- | --- | --- |
| Insights screen | Arrival time card, Ask, Routine, Holidays, History (Today / Yesterday / Custom 30-day calendar) | Done |
| Day history | Tap a day → route map + timeline (stays, trips, alerts, SOS), distance, top speed, lowest battery | Done |
| AI alerts | Unusual route, unfamiliar stop, late, didn’t leave, missed place, left usual route, usual road at unusual time, moving fast, stopped on the way, risk prompt | Done |
| Ask about child | Answers from data: where now, is he safe, when will he come home, did he reach, when did he leave, at 4 pm, battery, distance | Done |
| Holidays | Today / vacation dates; gentle “Holiday today?” question; holidays not learned | Done |
| Incident report | Timeline for police / school, shareable (Guardian) | Done |
| Plans | Basic ₹199 · Smart ₹299 · Guardian ₹499 (yearly ₹1,999 / 2,999 / 4,999); limits enforced on server | Done |
| Payments | Razorpay subscriptions (UPI AutoPay / card) + webhook; test mode until keys are added; 7-day grace; SOS always works | Setup needs Razorpay keys |

## Plans – what each includes

|  | Basic ₹199 | Smart ₹299 | Guardian ₹499 |
| --- | --- | --- | --- |
| Live location, safe zones, offline alert, live link | Done | Done | Done |
| SOS → family (ladder) + Call 112 | Done | Done | Done |
| History: Today / Yesterday | Done | Done | Done |
| 30-day history calendar | – | Done | Done |
| Emergency – School, Emergency – Group | – | Done | Done |
| AI: alerts, arrival time, Ask, routine | – | Done | Done |
| School can start Emergency – Group | – | – | Done |
| Risk prompt, incident report | – | – | Done |
| Family members | 2 | 5 | 8 |

# 3. How the AI is implemented

Main rule: safety never depends on AI. SOS, safe-zone and offline alerts are fixed rules. The AI only gives hints to the family – it never raises an SOS and never alerts school or helpers by itself.

Two layers: (1) statistics on the server learn the routine and detect anomalies – fast, cheap, explainable and testable; (2) an optional large-language model (Claude API) only rewrites answers and summaries from the verified facts. Without an API key, template sentences are used from the same facts.

## 3.1 Learning the routine

Runs on the server once a day per child (and on demand), using the last 21 days of locations. Holiday days are left out.

| What is learned | How |
| --- | --- |
| Stops | Reports staying within 120 m for at least 8 minutes = one stop (start, end, centre) |
| Usual places | Stops within 150 m are merged into a place; named from safe zones (Home, School) or “Frequent place N”; usual arrival time = median |
| Usual area (corridor) | Map split into ~165 m squares; a square seen on 2+ different days is “usual”. The hours each square is used are stored |
| Trips | Consecutive named stops on the same day (e.g. School → Home): count, median and 80th-percentile duration, usual leave / arrive time, which weekdays, the squares the trip passes, usual speed |
| Weekday routine | With 14+ days of data, a trip is “routine” on a weekday if it happens on ≥ 60 % of those weekdays (handles Saturdays / Sundays); before that, ≥ 60 % of all days |

## 3.2 Live checks and alerts

Checked on every location report and every minute by the server monitor. Smart plan and above; starts after 5 days of data. Each alert is sent once per trip or per day.

| Alert | Rule | Example message |
| --- | --- | --- |
| Unusual route | 2 reports in a row outside the usual area (and not in a safe zone) | babai is on a route not seen before – about 850 m from usual routes |
| Left the usual route | During a trip, 2 reports away from THIS trip’s squares | not on the usual School → Home route – about 900 m away |
| Unusual time | Moving on a usual road more than 2 h outside its usual hours | road normally used 07:00–15:59, but it’s 21:10 |
| Unfamiliar stop | Stopped 20+ min at a place never visited | at a place not visited before for 22 min |
| Stopped on the way | Stopped 10+ min during a trip, not at a known place | stopped for 12 min on School → Home |
| Moving fast | Speed > 1.8 × the trip’s usual (and > 15 km/h) | 38 km/h – usually walks this trip (~5 km/h) |
| Late | Trip taking longer than max(1.3 × p80, median + 15 min) | usually reaches Home in 25 min… still 1.2 km away |
| Didn’t leave | Still at A after usual leave time + tolerance | usually leaves School ~14:30; still there at 15:05 |
| Missed place | 45 min after usual arrival, never there, not on the way | didn’t reach Tuition today (usually ~17:00) |
| Holiday today? | Child hasn’t moved since morning and misses the first leave time | one gentle question instead of alarms; waits 45 min |
| Check on child? (Guardian) | Off-route + over 25 km/h + after 20:00 | moving fast away from usual routes at 21:40 – not an SOS |

## 3.3 Arrival time (ETA)

- At a place: “At School · usually leaves ~14:30 → Home by ~14:55”.

- Travelling: the destination is predicted from where the child left, the usual leave time and the direction; arrival = leave time + learned median duration, moved later if live speed is clearly slower.

- No routine yet: estimate from distance × 1.3 ÷ current speed, or a clear “need 5 days of trips” message.

## 3.4 Ask about the child (assistant)

The question is matched to an intent and answered only from stored data, with times in IST:

| Intent | Answer uses |
| --- | --- |
| Where is he now / is he safe | Last report, place name, battery, online/offline, SOS status, and whether that is where he usually is. If offline: last known place, battery hint and a routine estimate clearly marked “not live” |
| When will he come home | Live trip ETA, or the routine’s next trip, or a clear message if Home / routine is not known yet |
| Did he reach / when did he leave X | Today’s (or yesterday’s) reports near that place |
| Where was he at 4 pm | Nearest report within ±20 min, named place |
| Battery, distance, summary | Latest values / day facts |

With SELFX_ANTHROPIC_API_KEY set, the same facts are sent to Claude (model claude-haiku-4-5) with strict instructions: answer only from the data, cite times, never guess, max 3 sentences. Any API error falls back to the template answer.

## 3.5 Summaries and reports

- Day summary: “Normal day. School 08:00–14:30, Home 14:55–21:00. Travelled 3.2 km.” or “Attention: 1 SOS, 2 unusual alert(s)…”.

- History calendar: green = normal, orange = SOS/alert, grey = no data; each day opens a map + timeline.

- Incident report (Guardian): SOS start, acknowledgements, school/group escalation, helper responses, access log, movement during the incident.

## 3.6 Where the AI code is

| File | Contains |
| --- | --- |
| backend/app/ai.py | Learning (stops, places, corridor, trips), live checks, routine alerts, ETA, day facts, history, assistant, incident report |
| backend/app/llm.py | Optional Claude API call with safe fallback |
| backend/app/plans.py | Plans, prices, feature limits, grace period |
| backend/app/routers/phase4.py | Insights, days, day, routine, holidays, ask, report, plans, billing, Razorpay webhook |
| android …/ui/InsightsScreen.kt | Insights, calendar, day detail, Ask, holidays dialog |
| backend/tests/test_phase4.py, test_routine.py | Automated tests with a week of synthetic school → home trips |

## 3.7 Known AI limits today

- Needs 5 days of data before alerts; 3 repeats of a trip before routine alerts.

- Places without a safe zone get names like “Frequent place 1” – parents should add Home / School / Tuition.

- Without the Claude API key, answers are template sentences and only known question types are understood.

- Learned on the server per child; no cross-user model, no external data (traffic, school calendar).

# 4. What is pending

## 4.1 Before launch – setup and testing

| Item | What is needed | Status |
| --- | --- | --- |
| Rebuild + test latest app changes | Confirm dialogs, calendar, day detail, holidays, school dashboard, family invites | Pending |
| Firebase push | Create Firebase project, add keys (app + server), test alerts with app closed | Pending |
| SMS provider | MSG91 / Twilio account, DLT templates (India) for OTP and emergency SMS | Pending |
| Razorpay | Account, plans, keys, webhook URL; test UPI AutoPay end to end | Pending |
| Claude API key | Optional but recommended for natural answers (~₹15–40 per user / month) | Pending |
| Real tracker test | Flash firmware on the V1.1 PCB; verify EG800K power-on, HTTPS, GNSS, SMS, sleep current, SOS timing | Pending |
| Field test | 1–2 weeks with real children: battery life, GPS accuracy indoors, false-alarm rate of AI alerts | Pending |

## 4.2 Phase 5 – planned features

| Feature | Description | Status |
| --- | --- | --- |
| School web dashboard | Browser dashboard for schools (all students, SOS board, reports) | Pending |
| BLE bus check-in | Child boards / leaves school bus – automatic check-in alerts | Pending |
| Elderly: fall / inactivity | LIS2DW12 patterns, 30 s cancel window; not a medical device | Pending |
| OTA firmware updates | Update trackers over 4G safely (signed images, rollback) | Pending |
| Holiday calendar | Indian national / festival holidays pause routine alerts automatically | Pending |
| Parent / Family role choice | Mark a family member as Parent so both parents ring at 0 min | Pending |
| Weekly report, battery prediction | Sunday summary; “battery will run out ~19:30” | Pending |
| iOS app | Same features for iPhone | Pending |

## 4.3 Phase 6 – production readiness

| Area | Work | Status |
| --- | --- | --- |
| Hosting | Cloud server in India (e.g. AWS Mumbai), PostgreSQL, backups, monitoring, HTTPS + TLS MQTT | Pending |
| Security | Change secrets, rate limits, penetration test, Alembic migrations, remove dev OTP mode | Pending |
| Privacy / legal | DPDP Act: parental consent, data in India, retention policy, privacy policy, terms | Pending |
| Scale | Background workers for AI learning, caching, load test (10k trackers) | Pending |
| Store release | Play Store listing, background-location policy declaration, release signing | Pending |
| Support | Admin panel for devices, users, plans and refunds | Pending |

# 5. How to run and test

### Server

cd SelfXTrack/backend → source .venv/bin/activate → uvicorn app.main:app --host 0.0.0.0 --port 8000 --reload. API docs: http://localhost:8000/docs. Tests: pytest -q (6 suites).

### Simulator (a pretend tracker)

- python tools/simulator.py provision SX-0003 – new tracker (prints secret + claim code)

- python tools/simulator.py reset-secret SX-0001 – new secret if lost

- python tools/simulator.py run SX-0001 <secret> --interval 5 [--sos-after 30] – stop with Ctrl+C

### App

Open SelfXTrack/android in Android Studio → Run on the emulator (server address http://10.0.2.2:8000).

### Key server settings (SELFX_…)

| Setting | Default / meaning |
| --- | --- |
| SOS_FAMILY_ESCALATION_SECONDS / SOS_SCHOOL_ESCALATION_SECONDS | 120 / 300 |
| GROUP_RADIUS_M / GROUP_EXPAND_RADIUS_M | 1000 / 2000 |
| AI_MIN_DAYS · AI_LEARN_DAYS · AI_UNKNOWN_STOP_MINUTES | 5 · 21 · 20 |
| ANTHROPIC_API_KEY · ANTHROPIC_MODEL | optional · claude-haiku-4-5-20251001 |
| RAZORPAY_KEY_ID / KEY_SECRET / WEBHOOK_SECRET / PLAN_IDS | empty = test payments |
| FCM_CREDENTIALS · SMS_PROVIDER · OTP_DEV_MODE | empty · dev · true (set false in production) |
| DEFAULT_PLAN | guardian in development – set basic in production |